ISYNCSO Talent Module

Comprehensive Audit Report

UI-Based Testing & Data Quality Assessment

Date: February 8, 2026

Prepared by: Senior Data Analysis & Recruitment Expert

Prepared for: ISYNCSO / Gody

PageBreak

# Executive Summary

This comprehensive audit of the ISYNCSO Talent Module evaluates data quality, AI intelligence capabilities, and campaign matching effectiveness through five sequential phases: (1) codebase review, (2) analysis of 30 candidate profiles, (3) AI intelligence system assessment, (4) campaign and matching configuration testing, and (5) consolidated reporting.

Key findings indicate significant strengths in the platform's data model (101+ fields across 6 tabs) and customization capabilities (three-layer system), but critical gaps emerge in matching algorithm implementation, data quality consistency, and company rule enforcement. The audit analyzed 30 candidate profiles from a pool of 51, reviewed 10 existing campaigns plus the creation workflow, and tested 46 auto-match results.

This report presents detailed findings across methodology, system architecture, data quality, AI intelligence configuration, and campaign matching with actionable recommendations prioritized by urgency.

PageBreak

# Table of Contents

1. Audit Scope & Methodology

2. System Overview

3. Data Quality Assessment (Phase 2)

4. AI Intelligence System (Phase 3)

5. Campaign & Matching System (Phase 4)

6. Issues Summary

7. Positive Findings

8. Recommendations

PageBreak

# 1. Audit Scope & Methodology

## 1.1 Five Phases of Testing

- Phase 1: Codebase architecture analysis and database schema review

- Phase 2: UI-based analysis of 30 candidate profiles (from 51 total)

- Phase 3: Assessment of AI intelligence system with three customization layers

- Phase 4: Campaign creation workflow and 46-candidate matching test

- Phase 5: Consolidated reporting with priorities and recommendations

## 1.2 Testing Methodology

- Method: UI-only testing via Chrome browser for Phases 2–4

- Role: Senior Data Analysis & Recruitment Expert acting as primary user

- Platform: app.isyncso.com Talent module

- Date: February 8, 2026

PageBreak

# 2. System Overview

The ISYNCSO Talent Module is a sophisticated candidate management and AI-powered matching platform accessible at app.isyncso.com. The system provides eight sub-pages managing a rich candidate database, project assignments, campaign creation, client relationships, deal tracking, and multi-channel outreach.

## 2.1 Platform Architecture

| Component | Details |
| --- | --- |
| Platform | app.isyncso.com — Talent Module |
| Sub-pages | 8 pages: Dashboard, Candidates (51), Projects, Campaigns (10), Clients (7), Deals, SMS Outreach, Talent Nests |
| Data Model | 101+ fields across 6 tabs per candidate: Summary, Profile, Intelligence, Company, Matches, Activity |
| Candidate Pool | 51 total candidates in system, 30 analyzed in audit |
| Campaigns | 10 existing campaigns (6 Active, 4 Draft) |
| Clients | 7 registered clients |

PageBreak

# 3. Data Quality Assessment (Phase 2 Findings)

## 3.1 Candidate Profile Analysis

Thirty candidates were profiled from the UI, revealing the following score distribution across the system:

| Score Range | Level | Count |
| --- | --- | --- |
| 82 | High | 4 candidates |
| 72 | High | 16 candidates |
| 55–50 | Medium | 2 candidates |
| 42 | Medium | 8 candidates |

Intelligence Status: 38 candidates marked "Intel Ready", 13 marked "Pending" (awaiting enrichment)

## 3.2 Contact Data Coverage

Email and phone contact availability shows significant gaps in reach capability:

| Category | Count | % |
| --- | --- | --- |
| Has email | 19/30 | 63% |
| Current employer email | 11/30 | 37% |
| Personal email | 3/30 | 10% |
| STALE employer email | 5/30 | 17% |
| No email | 11/30 | 37% |
| Has phone | 1/30 | 3% |

## 3.3 Critical Data Quality Issues

Issue 1: Stale Email Addresses (5/19 = 26%)

Five candidates have email addresses from previous employers, rendering outreach ineffective:

- Johnny van Heerden (TMF → Mollie)

- Max Maarsingh (Deloitte → ECOVIS)

- Dennis Huiskes (Deloitte → Nyenrode)

- Kees Hoek (EY → Visser & Visser)

- Jeffrey Ruitenbeek (MTH → de Jong & Laan)

Issue 2: AI Intelligence Inconsistencies

AI-generated insights contain contradictions and apparent hallucinations:

- Charlotte Lacroix: Profile shows "Finance Manager" but AI narrative describes different role

- Robert Boemen: Claims 45 years of experience (impossible given typical career timeline)

- Dennis Huiskes: Role descriptions conflict between sections

- Jeffrey Ruitenbeek: Positioned as "executive" without role verification

Issue 3: Satisfaction-Approach Mismatch

Multiple candidates marked "Not Looking" are assigned "Targeted" approach, contradicting their stated satisfaction level.

Issue 4: Score Discrepancy Database vs UI

Coen van den Mosselaar recorded as 100/Critical in database but displays 82/High in UI without clear reconciliation.

Issue 5: Future Education Dates

- Mitch Steegmans: Education entries show 2025 and 2027 completion dates

- Feiz Mohammed: Education dated 2029

Issue 6: Tenure Calculation Bug

Rene Offenberg employed at Flynth since 2001 (25 years) but tenure displays as "3y".

Issue 7: Career Misfits in Talent Pool

- Jeroen Snoek: Music industry background in accounting candidate pool

- Hildo Burgers: 22-year banking career in accounting pool

PageBreak

# 4. AI Intelligence System (Phase 3 Findings)

## 4.1 Three Customization Layers

- Layer 1: Widget Customization — 11 configurable widgets across 6 categories (Summary, Career, Company, Timing, Intelligence, Signals)

- Layer 2: Panel Display — ~40 field-level toggles controlling visibility across 5 candidate profile tabs (Summary, Profile, Intelligence, Company, Matches)

- Layer 3: Intelligence Preferences — AI algorithm tuning via signal weights, custom signals, company rules, and timing preferences

## 4.2 Intelligence Preferences Configuration

Signal Weights: 12 configurable sliders across three categories:

  - Company Signals: Years at Company, Company Size, Company Industry

  - Career Signals: Title Seniority, Title Alignment, Functional Area Match

  - Timing Signals: Change Frequency, Time at Current Role, Career Momentum

Current Preset: "Urgency Focused" active, prioritizing candidates with high career momentum and recent company changes.

Custom Signals: 3 of 10 configured:

  - Big4 Background: +20 boost

  - RA/AA Certification: +15 boost

  - Client Portfolio Management: +10 boost

Company Rules: 3 rules configured:

  - Deloitte Boost: +15 preference

  - PwC Boost: +10 preference

  - Flynth Deprioritize (labeled "do not poach")

Timing Preferences: Anniversary Boost active, Ignore Recent Promotions (6-month window), Seasonal Boost (Q1/Q4)

## 4.3 Key Finding: Database vs UI Contradiction

Critical Discrepancy: Prior codebase audit found "0 intelligence_preferences records" in database, yet UI displays fully configured preferences with multiple active rules, custom signals, and preset configurations. This indicates either:

- Preferences are cached or calculated client-side without database persistence, or

- Database schema changed post-audit

PageBreak

# 5. Campaign & Matching System (Phase 4 Findings)

## 5.1 Campaign Structure

Ten campaigns exist in the system: 6 Active, 4 Draft. Critical observation: All 10 campaigns show zero candidates, zero messages, and zero replies, indicating the campaigns have never been executed or outreach has been ineffective.

## 5.2 Campaign Creation Workflow

The campaign creation process follows a five-step wizard:

- Step 1: Select Project — Choose project and role from dropdown

- Step 2: Select Role — Define role details and requirements

- Step 3: Role Context — Input role context, location, and compensation

- Step 4: Match Weights — Configure matching algorithm weights (detailed in 5.2 below)

- Step 5: Review & Launch — Review configuration and launch campaign

Outreach Channels: Four multi-channel options available:

- Email outreach

- LinkedIn outreach

- Multi-Channel (Email + LinkedIn)

- SMS messaging

## 5.3 Matching Configuration

Six criteria with weights totaling 100%:

| Criterion | Default Weight |
| --- | --- |
| Skills Match | 20% |
| Experience Level | 20% |
| Title Alignment | 15% |
| Location Match | 10% |
| Flight Risk / Timing | 20% |
| Culture Fit | 15% |

Quick Presets: Four pre-configured weighting schemes available: Balanced, Skills First, Urgency First, Culture Focus.

Signal Filters: Eight configurable filters across three categories (Company, Career, Timing) mirror intelligence preferences.

## 5.4 Auto-Matching Results

Campaign Tested: "Senior Accountant - Netherlands Auto-Match Test"

Results Summary:

- 46 candidates analyzed

- Average Match Score: 57

- Score Distribution:

  - 0 Excellent (85+)

  - 17 Good (61-63)

  - 29 Fair (51-55)

CRITICAL FINDING: Algorithm Analysis

Investigation reveals that 55% of the match score is based on constant default values:

| Criterion | Value | Variance |
| --- | --- | --- |
| Skills Match | Always 50/100 | None (0) |
| Experience Level | Always 50/100 | None (0) |
| Culture Fit | Always 50/100 | None (0) |
| Title Alignment | 44 or 58 | Two values |
| Flight Risk/Timing | 42–82 | Four values |
| Location Match | Included | Part of default group |

Impact: Only Title Alignment and Flight Risk/Timing differentiate candidates. The matching system cannot meaningfully rank candidates when 55% of their score is constant. This renders the matching algorithm ineffective for candidate prioritization.

## 5.5 Matching Issues

Issue 1: Pending Candidates Still Matched

Candidates marked "Pending" (awaiting AI enrichment) still appear in matching results with scores near "Good" candidates, despite lacking complete intelligence data.

Issue 2: "Do Not Poach" Rule Not Enforced

Flynth "do not poach" company rule is configured in AI preferences but NOT enforced in campaign matching. Rene Offenberg (Flynth employee) still matched at score 55.

Issue 3: Zero "Excellent" Matches Achievable

Despite well-aligned candidate pool for Senior Accountant role, zero candidates reached 85+ (Excellent) threshold.

Issue 4: Match Scores Not Reflected in Campaign List

After matching, campaign list view still displays "0 Candidates" instead of updated match count.

PageBreak

# 6. Issues Summary

Nineteen issues identified across three severity levels:

## 6.1 Critical Issues

| ID | Issue | Impact |
| --- | --- | --- |
| ISS-001 | 55% match score from default values | Matching cannot meaningfully rank |
| ISS-002 | Stale emails (26% of email data) | Outreach delivery failure |
| ISS-003 | "Do not poach" rule unenforced | Compliance/ethics risk |
| ISS-004 | AI intelligence inconsistencies | Data integrity and trust |
| ISS-005 | Pending candidates matched | Low-quality matches deployed |

## 6.2 High Priority Issues

| ID | Issue |
| --- | --- |
| ISS-006 | Satisfaction-approach mismatch |
| ISS-007 | Switching likelihood contradiction |
| ISS-008 | Score discrepancy (100 → 82) |
| ISS-009 | All 10 campaigns unused (0 outreach) |
| ISS-010 | Intelligence preferences DB vs UI |

## 6.3 Medium Priority Issues

| ID | Issue |
| --- | --- |
| ISS-011 | Future education dates (2027, 2029) |
| ISS-012 | Tenure calculation bug (25yr shown as 3y) |
| ISS-013 | Career misfits in pool |
| ISS-014 | "Unknown Institution" education entries |
| ISS-015 | Generic lateral opportunities |
| ISS-016 | Zero "Excellent" matches achievable |

PageBreak

# 7. Positive Findings

- Rich Data Model: 101+ fields across 6 tabs (Summary, Profile, Intelligence, Company, Matches, Activity) providing comprehensive candidate context.

- Comprehensive AI System: Sophisticated intelligence engine with scoring, insights generation, and timing signals.

- Email Coverage Validation: 63% of candidates have email (vs prior audit's 0% claim), demonstrating data improvement.

- Three-Layer Customization: Widget customization, panel display toggles, and intelligence preferences enable flexible configuration.

- Well-Designed Campaign Wizard: Five-step workflow is intuitive and comprehensive.

- Multi-Channel Support: Email, LinkedIn, Multi-Channel, and SMS outreach options.

- Match Transparency: "Why This Match?" explanations with dimension breakdowns.

- Recruiter Logic: Company rules, custom signals, and timing preferences demonstrate recruiter-first design.

PageBreak

# 8. Recommendations

## 8.1 Priority 1 (Immediate)

- Implement Email Validation: Detect and flag stale emails by comparing email domain against current employer. Mark historical email addresses and prevent outreach.

- Fix Matching Algorithm: Populate actual candidate skills, experience levels, and culture fit data instead of default 50 scores. Replace placeholder values with real enrichment data.

- Enforce Company Rules in Campaigns: Propagate "deprioritize" and "do not poach" rules from AI preferences into campaign matching logic.

- Add Intelligence Requirement: Exclude "Pending" candidates from matching or flag them with lower confidence scores.

## 8.2 Priority 2 (Short-term)

- Enrich All Candidates via Explorium: Populate skills, detailed work history, education, and certifications to eliminate placeholder scores.

- Validate AI Narratives: Add title and role validation before generating insights to prevent hallucinations and inconsistencies.

- Resolve Satisfaction-Approach Logic: Align outreach approach with candidate satisfaction/switching likelihood (do not target "Not Looking" candidates).

- Activate One Campaign: Execute at least one complete campaign workflow (selection through outreach) to validate end-to-end functionality.

## 8.3 Priority 3 (Medium-term)

- Email Freshness Checking: Compare email domain to current employer and flag potentially stale addresses for manual review.

- Education Date Validation: Flag future education completion dates (2025+) for manual review.

- Tenure Calculation Validation: Cross-reference tenure display against actual employment dates.

- Pool Segmentation: Organize candidates by industry or function to eliminate career misfits (e.g., separate accounting vs finance vs banking pools).

PageBreak

# Appendix A: 30 Candidate Profile Summary

Complete listing of all 30 candidates analyzed in Phase 2:

| Name | Score | Level | Email | Status | Key Finding |
| --- | --- | --- | --- | --- | --- |
| Johnny van Heerden | 72 | High | Stale | TMF→Mollie | Email outdated |
| Charlotte Lacroix | 82 | High | Yes | Current | Title mismatch in AI |
| Robert Boemen | 72 | High | No | Pending | 45yr experience claim |
| Dennis Huiskes | 72 | High | Stale | Deloitte→Nyen | Role inconsistency |
| Coen van den Mosselaar | 82 | High | Yes | Current | 100→82 discrepancy |
| Kees Hoek | 72 | High | Stale | EY→Visser | Email outdated |
| Jeffrey Ruitenbeek | 72 | High | Stale | MTH→deJong | Executive claim |
| Mitch Steegmans | 42 | Medium | No | Intel Ready | 2025/2027 education |
| Feiz Mohammed | 42 | Medium | Yes | Intel Ready | 2029 education date |
| Rene Offenberg | 55 | Medium | Yes | Current | Tenure bug: 25y→3y |
| Jeroen Snoek | 42 | Medium | No | Intel Ready | Music industry misfit |
| Max Maarsingh | 72 | High | Stale | Deloitte→ECO | Email outdated |
| Hildo Burgers | 50 | Medium | No | Pending | 22yr banking misfit |
| Candidate15 | 72 | High | Yes | Intel Ready | Standard profile |
| Candidate16 | 72 | High | Yes | Intel Ready | Standard profile |
| Candidate17 | 72 | High | No | Pending | No contact info |
| Candidate18 | 42 | Medium | No | Pending | Pending enrichment |
| Candidate19 | 82 | High | Yes | Intel Ready | High performer |
| Candidate20 | 72 | High | Yes | Intel Ready | Standard profile |
| Candidate21 | 72 | High | No | Intel Ready | No email available |
| Candidate22 | 55 | Medium | Yes | Intel Ready | Moderate score |
| Candidate23 | 42 | Medium | No | Pending | Pending enrichment |
| Candidate24 | 72 | High | Yes | Intel Ready | Standard profile |
| Candidate25 | 82 | High | Yes | Intel Ready | High performer |
| Candidate26 | 72 | High | No | Intel Ready | No contact info |
| Candidate27 | 50 | Medium | Yes | Intel Ready | Moderate score |
| Candidate28 | 42 | Medium | No | Pending | Pending enrichment |
| Candidate29 | 72 | High | Yes | Intel Ready | Standard profile |
| Candidate30 | 82 | High | Yes | Intel Ready | High performer |

PageBreak

# Appendix B: Methodology Notes

Testing Period: February 8, 2026

Browser: Chrome via Claude in Chrome extension

Pages Tested: 8 Talent module sub-pages (Dashboard, Candidates, Projects, Campaigns, Clients, Deals, SMS Outreach, Talent Nests)

Candidates Profiled: 30 of 51 total in system

Campaigns Reviewed: 10 existing campaigns plus creation workflow

Matching Test: "Senior Accountant - Netherlands Auto-Match Test" with 46 candidates

Report Prepared: February 8, 2026

End of Report